## Slide 1
EDM
Enterprise Development Methodology
A six-phase process for shipping complex software with high confidence —
packaged as a Claude Code plugin for AI-assisted parallel execution.
Plan • Specify • Audit • Decompose • Build • Verify
Version 1.3.0 • Scripps MCP
darryl.porter@scripps.com

## Slide 2
EDM Plugin
Enterprise Development Methodology
The cost of rework dwarfs the cost of planning
Most production failures aren't bugs — they're misaligned requirements.
10×
the cost to fix a misaligned requirement
once it's already shipped as code, vs. catching it at the requirements stage. EDM front-loads the catching.
Vague tickets
Sonnet-written ACs are 'should work' instead of 'returns 200 with JWT containing sub, org_id, exp.'
Context exhaustion
One monolithic implementation pass runs out of context, drops half the work.
Spec drift
Tickets implemented against a stale SRD ship features the team no longer wants.
2 / 19
EDM Plugin v1.3.0 • Scripps MCP

## Slide 3
EDM Plugin
Enterprise Development Methodology
What is EDM?
A six-phase process, three human gates, one source of truth — your repo.
01
Phase-gated
Six phases, three HITL gates. Each gate is your sign-off. No auto-approval.
02
Parallel by default
Audits run as parallel agents. Implementation runs as parallel waves, each in its own git worktree.
03
Source-controlled
Every artifact — planning, SRD, tickets, audits, code-audit, state — committed to SRD/{PREFIX}/.
3 / 19
EDM Plugin v1.3.0 • Scripps MCP

## Slide 4
EDM Plugin
Enterprise Development Methodology
The Six-Phase Process
Three writing efforts, three audits, three human gates, one parallel build.
1
Planning
2
SRD
3
SRD Audit
4
Tickets
5
Ticket Audit
6
Implement
+ QC
GATE 1
GATE 2
GATE 3
Phase pattern: every writing pass is followed by an independent audit pass; every audit is followed by a HITL gate. Implementation runs as parallel waves of 6–10 agents, each in its own git worktree, with QC fired automatically after every agent.
4 / 19
EDM Plugin v1.3.0 • Scripps MCP

## Slide 5
EDM Plugin
Enterprise Development Methodology
Three gates, three sign-offs
The plugin refuses to advance until you say so.
Gate 1
After Phase 1 (Planning)
Scope, components affected, constraints, go/no-go.
Gate 2
After Phase 3 (SRD Audit)
Remediated SRD: requirements, architecture, audit P0/P1 resolved.
Gate 3
After Phase 5 (Ticket Audit)
Implementation-ready ticket pack with full SRD coverage.
5 / 19
EDM Plugin v1.3.0 • Scripps MCP

## Slide 6
EDM Plugin
Enterprise Development Methodology
Phase 1 — Planning & Discovery
/edm:plan <PREFIX> <description> → SRD/{PREFIX}/planning.md
What the explorer agent does
Reads CLAUDE.md, README, and architecture docs
Maps every component the change will touch
Identifies constraints — licensing, regulatory, platform, expertise
Estimates initiative size (Small / Medium / Large)
Produces a Go / No-Go / Conditional decision
HITL Gate 1
Claude presents:
Scope (1–2 sentences)
Components affected
Key constraints
Estimated initiative size
Go / No-Go recommendation
"Do you approve this scope and want to proceed to SRD creation?"
6 / 19
EDM Plugin v1.3.0 • Scripps MCP

## Slide 7
EDM Plugin
Enterprise Development Methodology
Phase 2 — SRD Creation
/edm:srd <PREFIX> → SRD/{PREFIX}/srd.md
Two writers running in parallel
edm-srd-writer covers the prose. edm-architect writes Section 5 (Target Architecture) with Mermaid diagrams. Both write to the same file in parallel.
Quality standards (mandatory)
Unique IDs
{PREFIX}-NN, sequential and stable.
Testable
Pass/fail acceptance criteria. No 'user-friendly'.
Diagrammed
System context + sequence in Mermaid.
Prioritized
Must / Should / Could — never 'all Must'.
Cross-referenced
Real file paths, real APIs, pinned versions.
Specific
'< 200ms p95 at 1000 QPS', not 'fast'.
7 / 19
EDM Plugin v1.3.0 • Scripps MCP

## Slide 8
EDM Plugin
Enterprise Development Methodology
Phase 3 — SRD Audit
/edm:audit-srd <PREFIX> → SRD/{PREFIX}/audit-srd.md + remediated SRD
Seven categories, audited in parallel by 2–3 read-only agents.
1
Feature gaps
Missing requirements, dead-end flows.
2
Factual mistakes
Wrong APIs, version mismatches.
3
Diagram errors
Mermaid syntax, missing edges.
4
Competing requirements
Conflicts with codebase, internal contradictions.
5
Reuse opportunities
Existing libraries to leverage.
6
Spec quality
Untestable items, missing IDs.
7
Additional concerns
WCAG, i18n, licensing, deployment.
Severity
P0
Blocks implementation, security, legal — fix before Phase 4.
P1
Significant gap, factual error — fix before Phase 4.
P2
Polish, edge case — can defer.
8 / 19
EDM Plugin v1.3.0 • Scripps MCP

## Slide 9
EDM Plugin
Enterprise Development Methodology
Phase 4 — Ticket Pack
/edm:tickets <PREFIX> → SRD/{PREFIX}/tickets/ (README + epics)
Acceptance criteria: from vague to verifiable
BAD
Auth should work
GOOD
POST /auth/login with valid creds returns 200 with JWT containing sub, org_id, exp claims
BAD
Performance should be acceptable
GOOD
GET /api/users responds < 200ms p95 under 500 concurrent connections (k6 load test)
BAD
Handle errors gracefully
GOOD
When DB is unreachable, returns 503 with {error: 'service_unavailable', retry_after: 30}
Each ticket: 6–12 testable AC, explicit dependencies, target component paths, out-of-scope notes. No XL tickets — decompose them.
9 / 19
EDM Plugin v1.3.0 • Scripps MCP

## Slide 10
EDM Plugin
Enterprise Development Methodology
Phase 5 — Ticket Pack Audit
Eight dimensions, including drift detection against the current SRD.
1
Coverage — every requirement → ≥1 ticket; no orphans
2
Sizing — realistic given AC; XL tickets decomposed
3
Dependencies — declared, no cycles, ordering matches phases
4
Critical path — Mermaid valid, every node colored
5
AC quality — specific, testable, 6–12 per ticket
6
Diagram correctness — no orphan nodes, no syntax errors
7
Consistency — IDs in README match epic files
8
Version alignment — README header matches current SRD version (P0 if not)
Drift detection: ticket pack header reads 'Generated From: srd.md vX.Y.Z' — mismatch with state file = P0 finding.
10 / 19
EDM Plugin v1.3.0 • Scripps MCP

## Slide 11
EDM Plugin
Enterprise Development Methodology
Phase 6 — Implementation + automatic QC
/edm:implement <PREFIX> → parallel waves, each in its own git worktree.
Each wave = 6–10 implementer agents in parallel
Wave 1
T01 · T02 · T05 · T08
worktree-isolated · parallel
Wave 2
T03 · T04 · T06
worktree-isolated · parallel
Wave 3
T07 · T09
worktree-isolated · parallel
After every implementer agent completes → SubagentStop hook auto-spawns edm-qc-auditor
PASS
All AC satisfied — done.
PARTIAL
Some AC unmet — remediate, re-audit.
FAIL
Critical AC unmet — fix immediately.
11 / 19
EDM Plugin v1.3.0 • Scripps MCP

## Slide 12
EDM Plugin
Enterprise Development Methodology
The 11-Lens Code Audit
/edm:code-audit <PREFIX> → what a single auditor would miss.
L1 Logic — correctness, stubs, TODOs
L2 Dead code — unreachable branches
L3 Edge cases — concurrency, null/empty
L4 Test quality — mock abuse, weak assertions
L5 Runtime hygiene — lock files, .gitignore
L6 Docs accuracy — comments & error msgs
L7 Consistency — timeouts, retry, errors
L8 Security — bash, paths, env vars
L9 Spec compliance — SRD/ticket cross-check
L10 DRY — duplicate utilities
L11 Wiring — frontend↔API↔backend, dummy data
→ edm-audit-synthesizer
Deduplicates findings flagged by multiple lenses, applies the False Alarm Filter, severity-ranks (P1/P2/P3/NOTED), suggests rollout order. Output: REMEDIATION.md.
12 / 19
EDM Plugin v1.3.0 • Scripps MCP

## Slide 13
EDM Plugin
Enterprise Development Methodology
Comprehensive testing layer
/edm:test <PREFIX> → 9 writers in parallel, then a sequential coverage auditor.
Chart: Default coverage targets (%)
| Unit | Component | Integration | E2E
Default coverage targets | 80 | 70 | 60 | 100
9 writers in parallel → 1 auditor
edm-test-planner — stack detection, AC↔layer mapping
edm-test-scaffold — install missing infra (asks first)
edm-test-unit — pure-function tests, mocked
edm-test-component — UI components
edm-test-composable — React hooks / Vue composables
edm-test-integration — multi-module, real DB
edm-test-contract — OpenAPI / GraphQL
edm-test-e2e — Playwright / Cypress journeys
edm-test-a11y — axe-core + keyboard, WCAG 2.1 AA
then — strictly after all writers finish
edm-test-coverage-auditor — gaps + AC cross-ref
SEQUENTIAL
--fill-gaps now closes P0, P1 & P2 findings — no gaps left behind.
13 / 19
EDM Plugin v1.3.0 • Scripps MCP

## Slide 14
EDM Plugin
Enterprise Development Methodology
Everything lives in your repo
SRD/{PREFIX}/ — committed to git, reviewed in PRs, in-flight state visible to teammates.
SRD/
└── AUTH/
├── planning.md ← Phase 1
├── srd.md ← Phase 2
├── audit-srd.md ← Phase 3
├── tickets/ ← Phase 4
│ ├── README.md
│ ├── audit.md ← Phase 5
│ └── epics/01-*.md, 02-*.md
├── test-plan.md ← /edm:test
├── test-coverage.md ← /edm:test
├── code-audit/2026-05-01/
│ ├── lens-L1.md … L11.md
│ └── REMEDIATION.md
└── .edm-state.json
Why source-control IS the system
Teammates review the SRD in a PR before any code is written.
Audit findings are inspectable in commit history.
Gate approvals and phase timestamps are visible in git.
Multiple developers see the same in-flight state.
Cloning the repo resumes the in-progress initiative.
Artifact drift detection: SHA-256 hashes catch out-of-band edits.
14 / 19
EDM Plugin v1.3.0 • Scripps MCP

## Slide 15
EDM Plugin
Enterprise Development Methodology
Slash commands at a glance
Phase commands carry disable-model-invocation: true — you invoke them.
Command | Phase | Purpose
/edm:orchestrator <description> | All 6 | Full methodology end-to-end with all HITL gates
/edm:plan <PREFIX> <description> | 1 | Planning & Discovery — scope, inventory, go/no-go
/edm:srd <PREFIX> | 2 | SRD Creation — testable {PREFIX}-NN requirements
/edm:audit-srd <PREFIX> | 3 | SRD Audit — 7 categories, remediates P0/P1
/edm:tickets <PREFIX> | 4 | Ticket Pack — {PREFIX}-T{NN}, 6–12 testable AC each
/edm:audit-tickets <PREFIX> | 5 | Ticket Audit — 8 dimensions, version alignment
/edm:implement <PREFIX> | 6 | Parallel implementation waves + automatic QC
/edm:code-audit <PREFIX> | Post-6 | 11-lens audit + synthesizer remediation plan
/edm:test <PREFIX> | Post-6 | Comprehensive testing across 10 specialist agents
/edm:metrics <PREFIX ¦ --all ¦ --calibrate> | Reporting | Durations, Claude vs human cost, calibration
/edm:push-jira <PREFIX> [PROJECT_KEY] | Optional | Mirror ticket pack to Jira via Atlassian MCP
15 / 19
EDM Plugin v1.3.0 • Scripps MCP

## Slide 16
EDM Plugin
Enterprise Development Methodology
When to use EDM
EDM has overhead. Use it where the cost of rework would be much higher.
USE EDM
New feature touching 10+ files
Full six phases — the cost of an SRD pays for itself many times over.
Large refactor or migration
Coordination cost is high; an audited plan prevents missed call-sites.
New service or module
Architecture decisions and ticket sequencing benefit from explicit gates.
SKIP EDM
Bug fix (1–3 files)
Just fix it — EDM overhead exceeds the work.
Config / dependency update
Single-step changes don't need ticketing.
Exploratory prototype
Use phases 1–2 only; skip implementation rigor.
16 / 19
EDM Plugin v1.3.0 • Scripps MCP

## Slide 17
EDM Plugin
Enterprise Development Methodology
Quick start in 60 seconds
Three commands you'll run most.
1.
Install
claude plugin install /Users/darryl.porter/projects/scripps-mcp/edm-plugin
Accept the userConfig defaults unless your team has different paths.
2.
Run an end-to-end initiative
/edm:orchestrator Add SAML SSO to the admin portal
Claude asks for a prefix (e.g., AUTH), then walks all 6 phases stopping at every gate.
3.
Or step through phases manually
/edm:plan AUTH … → /edm:srd AUTH → /edm:audit-srd AUTH → /edm:tickets AUTH → …
Recommended your first time — you'll see exactly what each phase produces.
Then: /edm:test AUTH (coverage) · /edm:code-audit AUTH (11 lenses) · /edm:metrics AUTH (cost & duration)
17 / 19
EDM Plugin v1.3.0 • Scripps MCP

## Slide 18
EDM Plugin
Enterprise Development Methodology
Cost tracking, built in
/edm:metrics <PREFIX> → Claude API cost vs. human-hour baseline.
Model | Input | Output | Cache read | Cache write 1h
Opus 4.7 | $5.00 | $25.00 | $0.50 | $10.00
Sonnet 4.6 | $3.00 | $15.00 | $0.30 | $6.00
Haiku 4.5 | $1.00 | $5.00 | $0.10 | $2.00
Per million tokens, USD — verified May 2026 against docs.anthropic.com/en/docs/about-claude/pricing.
What you get back
Per phase: duration · tokens · model · Claude $$$ · human-baseline $$$ · savings ratio.
Calibration
/edm:metrics --calibrate aggregates median time + cost per (size, phase) across all initiatives, suggests updated Phase Timing Guidelines from your team's actual data.
18 / 19
EDM Plugin v1.3.0 • Scripps MCP

## Slide 19
Plan. Audit. Build with confidence.
EDM ships complex software with high confidence by front-loading scope and audits, then turning Claude loose with parallel waves and automatic QC.
Resources
Plugin source — edm-plugin/ inside scripps-mcp
User guide — EDM_Plugin_User_Guide.docx
README — edm-plugin/README.md
Contributor guide — edm-plugin/CLAUDE.md
Claude Code plugin docs — code.claude.com/docs/en/plugins
Questions? → darryl.porter@scripps.com