## Slide 1
EDM
Enterprise Development Methodology
A six-phase process for shipping complex software with high confidence —
packaged as a Claude Code plugin for AI-assisted parallel execution.
Plan • Specify • Audit • Decompose • Build • Verify
Version 1.3.0 • Scripps MCP
darryl.porter@scripps.com

## Slide 2
edm-ai-development
Enterprise Development Methodology
The cost of rework dwarfs the cost of planning
Most production failures aren't bugs — they're misaligned requirements.
10×
the cost to fix a misaligned requirement
once it's already shipped as code, vs. catching it at the requirements stage. EDM front-loads the catching.
Vague tickets
Sonnet-written ACs are 'should work' instead of 'returns 200 with JWT containing sub, org_id, exp.'
Context exhaustion
One monolithic implementation pass runs out of context, drops half the work.
Spec drift
Tickets implemented against a stale SRD ship features the team no longer wants.
2 / 21
edm-ai-development v1.3.0 • Scripps MCP

## Slide 3
edm-ai-development
Enterprise Development Methodology
What is EDM?
A six-phase process, three human gates, one source of truth — your repo.
01
Phase-gated
Six phases, three HITL gates. Each gate is your sign-off. No auto-approval.
02
Parallel by default
Audits run as parallel agents. Implementation runs as parallel waves, each in its own git worktree.
03
Source-controlled
Every artifact — planning, SRD, tickets, audits, code-audit, state — committed to SRD/{PREFIX}/.
3 / 21
edm-ai-development v1.3.0 • Scripps MCP

## Slide 4
edm-ai-development
Enterprise Development Methodology
The Six-Phase Process
Three writing efforts, three audits, three human gates, one parallel build.
1
Planning
2
SRD
3
SRD Audit
4
Tickets
5
Ticket Audit
6
Implement
+ QC
GATE 1
GATE 2
GATE 3
Phase pattern: every writing pass is followed by an independent audit pass; every audit is followed by a HITL gate. Implementation runs as parallel waves of 6–10 agents, each in its own git worktree, with QC fired automatically after every agent.
4 / 21
edm-ai-development v1.3.0 • Scripps MCP

## Slide 5
edm-ai-development
Enterprise Development Methodology
Three gates, three sign-offs
The plugin refuses to advance until you say so.
Gate 1
After Phase 1 (Planning)
Scope, components affected, constraints, go/no-go.
Gate 2
After Phase 3 (SRD Audit)
Remediated SRD: requirements, architecture, audit P0/P1 resolved.
Gate 3
After Phase 5 (Ticket Audit)
Implementation-ready ticket pack with full SRD coverage.
5 / 21
edm-ai-development v1.3.0 • Scripps MCP

## Slide 6
edm-ai-development
Enterprise Development Methodology
Inputs, gate UX, and resumption
Three input formats, structured gate choices, and a HANDOFF the next person can pick up.
Three input formats
Plain text
/edm:orchestrator Add SAML SSO …
File path
/edm:orchestrator ./brief.md
Jira ticket
/edm:orchestrator ELI-42 — pulled via MCP
Empty
Claude prompts; accepts any of the three
Structured gate choices
Approve
Sign off; advance to next phase
Revise
Loop back with your feedback
No-Go
Stop without archiving; revisit later
Gate 1 +
Open Questions resolved interactively first
HANDOFF.md
Auto-refreshed
On phase-complete, gate-approve, session stop
Resume-ready
Phase, gates, next action, artifact checklist
Notes section
Free-form, preserved across re-writes
Cross-user
Resume / Start over offered on existing prefix
6 / 21
edm-ai-development v1.3.0 • Scripps MCP

## Slide 7
edm-ai-development
Enterprise Development Methodology
Phase 1 — Planning & Discovery
/edm:plan <PREFIX> <description> → SRD/{PREFIX}/planning.md
What the explorer agent does
Reads CLAUDE.md, README, and architecture docs
Maps every component the change will touch
Identifies constraints — licensing, regulatory, platform, expertise
Estimates initiative size (Small / Medium / Large)
Produces a Go / No-Go / Conditional decision
HITL Gate 1
Claude presents:
Scope (1–2 sentences)
Components affected
Key constraints
Estimated initiative size
Go / No-Go recommendation
"Do you approve this scope and want to proceed to SRD creation?"
7 / 21
edm-ai-development v1.3.0 • Scripps MCP

## Slide 8
edm-ai-development
Enterprise Development Methodology
Phase 2 — SRD Creation
/edm:srd <PREFIX> → SRD/{PREFIX}/srd.md
Two writers running in parallel
edm-srd-writer covers the prose. edm-architect writes Section 5 (Target Architecture) with Mermaid diagrams. Both write to the same file in parallel.
Quality standards (mandatory)
Unique IDs
{PREFIX}-NN, sequential and stable.
Testable
Pass/fail acceptance criteria. No 'user-friendly'.
Diagrammed
System context + sequence in Mermaid.
Prioritized
Must / Should / Could — never 'all Must'.
Cross-referenced
Real file paths, real APIs, pinned versions.
Specific
'< 200ms p95 at 1000 QPS', not 'fast'.
8 / 21
edm-ai-development v1.3.0 • Scripps MCP

## Slide 9
edm-ai-development
Enterprise Development Methodology
Phase 3 — SRD Audit
/edm:audit-srd <PREFIX> → SRD/{PREFIX}/audit-srd.md + remediated SRD
Seven categories, audited in parallel by 2–3 read-only agents.
1
Feature gaps
Missing requirements, dead-end flows.
2
Factual mistakes
Wrong APIs, version mismatches.
3
Diagram errors
Mermaid syntax, missing edges.
4
Competing requirements
Conflicts with codebase, internal contradictions.
5
Reuse opportunities
Existing libraries to leverage.
6
Spec quality
Untestable items, missing IDs.
7
Additional concerns
WCAG, i18n, licensing, deployment.
Severity
P0
Blocks implementation, security, legal — fix before Phase 4.
P1
Significant gap, factual error — fix before Phase 4.
P2
Polish, edge case — can defer.
9 / 21
edm-ai-development v1.3.0 • Scripps MCP

## Slide 10
edm-ai-development
Enterprise Development Methodology
Phase 4 — Ticket Pack
/edm:tickets <PREFIX> → SRD/{PREFIX}/tickets/ (README + epics)
Acceptance criteria: from vague to verifiable
BAD
Auth should work
GOOD
POST /auth/login with valid creds returns 200 with JWT containing sub, org_id, exp claims
BAD
Performance should be acceptable
GOOD
GET /api/users responds < 200ms p95 under 500 concurrent connections (k6 load test)
BAD
Handle errors gracefully
GOOD
When DB is unreachable, returns 503 with {error: 'service_unavailable', retry_after: 30}
Each ticket: 6–12 testable AC, explicit dependencies, target component paths, out-of-scope notes. No XL tickets — decompose them.
10 / 21
edm-ai-development v1.3.0 • Scripps MCP

## Slide 11
edm-ai-development
Enterprise Development Methodology
Phase 5 — Ticket Pack Audit
Eight dimensions, including drift detection against the current SRD.
1
Coverage — every requirement → ≥1 ticket; no orphans
2
Sizing — realistic given AC; XL tickets decomposed
3
Dependencies — declared, no cycles, ordering matches phases
4
Critical path — Mermaid valid, every node colored
5
AC quality — specific, testable, 6–12 per ticket
6
Diagram correctness — no orphan nodes, no syntax errors
7
Consistency — IDs in README match epic files
8
Version alignment — README header matches current SRD version (P0 if not)
Drift detection: ticket pack header reads 'Generated From: srd.md vX.Y.Z' — mismatch with state file = P0 finding.
11 / 21
edm-ai-development v1.3.0 • Scripps MCP

## Slide 12
edm-ai-development
Enterprise Development Methodology
Phase 6 — Implementation + automatic QC
/edm:implement <PREFIX> → parallel waves, each in its own git worktree.
Each wave = 6–10 implementer agents in parallel
Wave 1
T01 · T02 · T05 · T08
worktree-isolated · parallel
Wave 2
T03 · T04 · T06
worktree-isolated · parallel
Wave 3
T07 · T09
worktree-isolated · parallel
After every implementer agent completes → SubagentStop hook auto-spawns edm-qc-auditor
PASS
All AC satisfied — done.
PARTIAL
Some AC unmet — remediate, re-audit.
FAIL
Critical AC unmet — fix immediately.
12 / 21
edm-ai-development v1.3.0 • Scripps MCP

## Slide 13
edm-ai-development
Enterprise Development Methodology
The 11-Lens Code Audit
/edm:code-audit <PREFIX> → what a single auditor would miss.
L1 Logic — correctness, stubs, TODOs
L2 Dead code — unreachable branches
L3 Edge cases — concurrency, null/empty
L4 Test quality — mock abuse, weak assertions
L5 Runtime hygiene — lock files, .gitignore
L6 Docs accuracy — comments & error msgs
L7 Consistency — timeouts, retry, errors
L8 Security — bash, paths, env vars
L9 Spec compliance — SRD/ticket cross-check
L10 DRY — duplicate utilities
L11 Wiring — frontend↔API↔backend, dummy data
→ edm-audit-synthesizer
Deduplicates findings flagged by multiple lenses, applies the False Alarm Filter, severity-ranks (P1/P2/P3/NOTED), suggests rollout order. Output: REMEDIATION.md.
13 / 21
edm-ai-development v1.3.0 • Scripps MCP

## Slide 14
edm-ai-development
Enterprise Development Methodology
Comprehensive testing layer
/edm:test <PREFIX> → 9 writers in parallel, then a sequential coverage auditor.
Chart: Default coverage targets (%)
| Unit | Component | Integration | E2E
Default coverage targets | 80 | 70 | 60 | 100
9 writers in parallel → 1 auditor
edm-test-planner — stack detection, AC↔layer mapping
edm-test-scaffold — install missing infra (asks first)
edm-test-unit — pure-function tests, mocked
edm-test-component — UI components
edm-test-composable — React hooks / Vue composables
edm-test-integration — multi-module, real DB
edm-test-contract — OpenAPI / GraphQL
edm-test-e2e — Playwright / Cypress journeys
edm-test-a11y — axe-core + keyboard, WCAG 2.1 AA
then — strictly after all writers finish
edm-test-coverage-auditor — gaps + AC cross-ref
SEQUENTIAL
--fill-gaps now closes P0, P1 & P2 findings — no gaps left behind.
14 / 21
edm-ai-development v1.3.0 • Scripps MCP

## Slide 15
edm-ai-development
Enterprise Development Methodology
Everything lives in your repo
SRD/{PREFIX}/ — committed to git, reviewed in PRs, in-flight state visible to teammates.
SRD/
└── AUTH/
├── planning.md ← Phase 1 (Open Q's, Decisions)
├── srd.md ← Phase 2
├── audit-srd.md ← Phase 3
├── tickets/ ← Phase 4
│ ├── README.md
│ ├── audit.md ← Phase 5
│ └── epics/01-*.md, 02-*.md
├── test-plan.md ← /edm:test
├── test-coverage.md ← /edm:test
├── code-audit/2026-05-01/
│ ├── lens-L1.md … L11.md
│ └── REMEDIATION.md
├── HANDOFF.md ← cross-user resume doc
└── .edm-state.json
Why source-control IS the system
Teammates review the SRD in a PR before any code is written.
Audit findings are inspectable in commit history.
Gate approvals and phase timestamps are visible in git.
Multiple developers see the same in-flight state.
Cloning the repo resumes the in-progress initiative.
Drift detection catches hand-edits made outside EDM (next slide).
15 / 21
edm-ai-development v1.3.0 • Scripps MCP

## Slide 16
edm-ai-development
Enterprise Development Methodology
Drift detection, in plain English
Catches hand-edits that bypass the EDM audit/gate flow.
1
Record
When a phase finishes (SRD or tickets), the plugin computes a SHA-256 fingerprint of the file and stores it in .edm-state.json.
2
Edit
Someone hand-edits srd.md or tickets/README.md after the gate — adding a requirement, tweaking an AC, etc. — without re-running the audit.
3
Detect
When you start the next session, the Stop / PreCompact hook re-hashes the files. If the hash changed, you get a warning naming the file and the exact re-run command.
Example warning at the next session start
⚠ AUTH/srd.md has drifted
last recorded: 2026-04-29T16:42Z (Gate 2 approved)
current hash: 3f9c… (≠ recorded 7a21…)
To re-sync: /edm:audit-srd AUTH
Why: a hand-edited SRD silently invalidates every downstream ticket, audit, and implementation. Drift detection makes the divergence visible.
16 / 21
edm-ai-development v1.3.0 • Scripps MCP

## Slide 17
edm-ai-development
Enterprise Development Methodology
Slash commands at a glance
Phase commands carry disable-model-invocation: true — you invoke them.
Command | Phase | Purpose
/edm:orchestrator <description> | All 6 | Full methodology end-to-end with all HITL gates
/edm:plan <PREFIX> <description> | 1 | Planning & Discovery — scope, inventory, go/no-go
/edm:srd <PREFIX> | 2 | SRD Creation — testable {PREFIX}-NN requirements
/edm:audit-srd <PREFIX> | 3 | SRD Audit — 7 categories, remediates P0/P1
/edm:tickets <PREFIX> | 4 | Ticket Pack — {PREFIX}-T{NN}, 6–12 testable AC each
/edm:audit-tickets <PREFIX> | 5 | Ticket Audit — 8 dimensions, version alignment
/edm:implement <PREFIX> | 6 | Parallel implementation waves + automatic QC
/edm:code-audit <PREFIX> | Post-6 | 11-lens audit + synthesizer remediation plan
/edm:test <PREFIX> | Post-6 | Comprehensive testing across 10 specialist agents
/edm:metrics <PREFIX ¦ --all ¦ --calibrate> | Reporting | Durations, Claude vs human cost, calibration
/edm:push-jira <PREFIX> [PROJECT_KEY] | Optional | Mirror ticket pack to Jira via Atlassian MCP
17 / 21
edm-ai-development v1.3.0 • Scripps MCP

## Slide 18
edm-ai-development
Enterprise Development Methodology
When to use EDM
EDM has overhead. Use it where the cost of rework would be much higher.
USE EDM
New feature touching 10+ files
Full six phases — the cost of an SRD pays for itself many times over.
Large refactor or migration
Coordination cost is high; an audited plan prevents missed call-sites.
New service or module
Architecture decisions and ticket sequencing benefit from explicit gates.
SKIP EDM
Bug fix (1–3 files)
Just fix it — EDM overhead exceeds the work.
Config / dependency update
Single-step changes don't need ticketing.
Exploratory prototype
Use phases 1–2 only; skip implementation rigor.
18 / 21
edm-ai-development v1.3.0 • Scripps MCP

## Slide 19
edm-ai-development
Enterprise Development Methodology
Quick start in 60 seconds
Three commands you'll run most.
1.
Install (no clone needed)
/plugin marketplace add https://gitlab.com/scripps/public/marketplace.git /plugin install stg-marketplace/edm-ai-development
Run both inside Claude Code. Pin a ref with @main or @v1.3.0 if needed. Accept userConfig defaults.
2.
Run an end-to-end initiative
/edm:orchestrator <text> | ./brief.md | ELI-42
Plain text, file path, or Jira ticket key — all three work as input.
3.
Or step through phases manually
/edm:plan AUTH … → /edm:srd AUTH → /edm:audit-srd AUTH → /edm:tickets AUTH → …
Recommended your first time — you'll see exactly what each phase produces.
Then: /edm:test AUTH (coverage) · /edm:code-audit AUTH (11 lenses) · /edm:metrics AUTH (cost & duration)
19 / 21
edm-ai-development v1.3.0 • Scripps MCP

## Slide 20
edm-ai-development
Enterprise Development Methodology
Cost tracking, built in
/edm:metrics <PREFIX> → Claude API cost vs. human-hour baseline.
Model | Input | Output | Cache read | Cache write 1h
Opus 4.7 | $5.00 | $25.00 | $0.50 | $10.00
Sonnet 4.6 | $3.00 | $15.00 | $0.30 | $6.00
Haiku 4.5 | $1.00 | $5.00 | $0.10 | $2.00
Per million tokens, USD — verified May 2026 against docs.anthropic.com/en/docs/about-claude/pricing.
What you get back
Per phase: duration · tokens · model · Claude $$$ · human-baseline $$$ · savings ratio.
Calibration
/edm:metrics --calibrate aggregates median time + cost per (size, phase) across all initiatives, suggests updated Phase Timing Guidelines from your team's actual data.
20 / 21
edm-ai-development v1.3.0 • Scripps MCP

## Slide 21
Plan. Audit. Build with confidence.
EDM ships complex software with high confidence by front-loading scope and audits, then turning Claude loose with parallel waves and automatic QC.
Resources
Plugin home — gitlab.com/scripps/public/marketplace → plugins/edm-ai-development
User guide — EDM_Plugin_User_Guide.docx (in the same folder)
README — marketplace/plugins/edm-ai-development/README.md
Contributor guide — marketplace/plugins/edm-ai-development/CLAUDE.md
Claude Code plugin docs — code.claude.com/docs/en/plugins
Questions? → darryl.porter@scripps.com